Student Name:	 Eric Martinez

Start Date: 10/6/2025

End Date:  11/9/2025

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Sunday of Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Sunday of Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Sunday of Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Sunday of Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Sunday of Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database you application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Repo and PHP setup | Initialize GitHub repo, set .gitignore, configure PHP runtime, Composer, env file, and local dev server. | Week 2 |
| DB schema | Design MySQL tables: products, categories, users, orders, order_items; define keys and relationships. | Week 2 |
| Seed data | Create SQL seed for a small catalog and a demo user. | Week 2 |
| App skeleton | Create public index.php, basic router, config loader, and folder structure (public, src, views, assets). | Week 2 |
| Base UI | Add minimal layout header/footer and plain CSS for navigation and catalog grid. | Week 2 |
| Additional Work - work not planned, but that needed to be done |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Repo and PHP setup | 10/15/25 |
| DB schema | 10/15/25 |
| Seed data | 10/15/25 |
| App skeleton | 10/15/25 |
| Base UI | 10/16/25 |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

During Week 2, some technical issues were encountered. Setting up XAMPP took extra time to work with PHP and MySQL. Implementing the MVC structure required attention to organizing controllers, models, and views. Designing the database schema needed several adjustments to link products and cart items correctly. Time was also spent arranging files into the right directories. All tasks were finished on schedule.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 3 Development: Adding Database Support

This week the focus will be on adding database support to your web application. Support should include database connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| DB connection | Build PDO connection wrapper using env vars; handle errors safely. | Week 3 |
| Product read | Fetch products with pagination; show catalog grid. | Week 3 |
| Cart add/read | Session-backed cart with add, update, remove operations. | Week 3 |
| Admin CRUD | Create simple admin-only product create/update/delete with validation. | Week 3 |
| Input validation | Server-side validation and basic sanitization. | Week 3 |
| Catalog display | Show at least five products with ID, name, description, cost, and quantity available. | Week 3 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| Checkout feature | Added a simple “Checkout” form under the Grand Total row to clear the cart and return to the catalog. | 10/25/2025 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| DB connection | 10/20/2025 |
| Product read | 10/21/2025 |
| Catalog display | 10/21/2025 |
| Cart add/read | 10/22/2025 |
| Input validation | 10/23/2025 |
| Admin CRUD | 10/24/2025 |
| Checkout feature | 10/25/2025 |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

I had trouble positioning the “Checkout” button in the cart view since it didn’t align correctly with the table footer. The form placement affected the layout until I adjusted it inside the <tfoot> section. It also took time to make sure the totals (tax, shipping, and grand total) calculated properly without errors.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 4 Development: Architecture – Applying MVC

This week the focus will be on re-architecting the web application to use the MVC architecture. Your tasks should describe your approach to the re-architecture (re-architect in-place or by starting a new project).  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| MVC structure | Simple front controller maps routes to controllers/actions. | Week 4 |
| Routing layer | Move cart and checkout logic into controllers; thin views. | Week 4 |
| Security pass | Add CSRF tokens for forms and tighten input handling. | Week 4 |
| Error handling | Centralized error pages and logging. | Week 4 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| MVC structure | 10/29/2025 |
| Routing layer | 10/29/2025 |
| Security pass | 10/29/2025 |
| Error handling | 10/29/2025 |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 5 Development: Finalizing the Application

This week the focus will be on finalizing your application development and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Test plan | Create test cases for catalog, cart, checkout, and admin CRUD. | Week 5 |
| Fix/Polish | Fix totals and checkout page. Verify calculations for tax (5%), shipping (10%), and order total. | Week 5 |
| Accessibility & usability | Keyboard navigation, alt text, and basic contrast checks. | Week 5 |
| Docs | README with setup steps, screenshots, and repo link. | Week 5 |
| Deploy notes | Environment checklist and minimal deployment guide. | Week 5 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Test plan | 11/3/25 |
| Fix/Polish | 11/4/25 |
| Accessibility & usability | 11/4/25 |
| Docs | 11/7/25 |
| Deploy notes | 11/7/25 |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

When the database went down, the whole app showed a generic error page before my catalog error handler could run, so testing the “Unable to load products” case took extra time.

Checkout originally cleared the cart right away, leaving no place to confirm totals. I had to add a separate confirmation step and refactor the cart math.

Accessibility updates (skip links, focus outlines, ARIA labels) touched multiple views and took longer than expected.

- Lessons Learned

Build shared helpers early moving the cart totals into one method saved duplicate code.

Write down critical validation flows (CSRF, empty cart, stock limits) before coding; it makes testing smoother later.

Ship example config and SQL from the start so teammates can spin up the project quickly.